# Plan for the Final Project
Multi-Agent RAG System for Financial News Investment Ideas

Meeting Draft – concise discussion version

# 1. Project Summary

Goal: Build a grounded system that reads financial news, retrieves supporting context, generates structured short-term investment theses, and evaluates them against future market returns.

- Core output: ticker, bullish/bearish signal, horizon, confidence, reasoning, citations

- Main research question: Can a Multi-Agent RAG pipeline outperform simple sentiment and random baselines?

- Best course-project angle: strong mix of RAG, agents, evaluation, and demo/UI

# 2. Final Scope

| Component | Recommended Choice |
| --- | --- |
| Asset universe | NASDAQ-100 tech-heavy subset, or a smaller group such as Magnificent 7 + key AI/cloud/chip stocks |
| News sources | Yahoo Finance + Reuters/AP/CNBC or other accessible sources; do not depend on Bloomberg full text |
| Prediction target | Bullish vs. bearish short-term signal |
| Horizons | 5 trading days and 20 trading days |
| Baselines | Random baseline, sentiment baseline, and ideally a single-agent no-RAG baseline |
| UI | Streamlit dashboard showing evidence, reasoning, and evaluation results |

# 3. Step-by-Step Workflow

## Step 1 – Lock the task definition

- Agree on the exact prediction task: use news from day t to generate a directional thesis for a ticker.

- Define the output schema: ticker, direction, horizon, confidence, reasoning, evidence.

- Decide whether the system will support only bullish/bearish, or also neutral.

## Step 2 – Build the dataset first

- Collect a manageable time window of news, such as the last 3–6 months.

- Store title, source, timestamp, URL, article text, and related tickers if available.

- Normalize timestamps to UTC and remove duplicates.

- Map each article to one or more tickers using API metadata + company-name matching.

## Step 3 – Align news with market data

- Download historical prices with yfinance.

- Choose one simple entry rule and keep it consistent; for example, next trading-day close.

- Compute 5-day and 20-day future returns for each generated signal.

- Be strict about avoiding look-ahead bias.

## Step 4 – Implement simple baselines

- Random baseline: random bullish/bearish prediction.

- Sentiment baseline: headline/body sentiment converted to a trading direction.

- Optional strong baseline: single-agent LLM without RAG.

## Step 5 – Build the RAG layer

- Chunk documents into short passages.

- Create embeddings and store them in FAISS or Chroma.

- Attach useful metadata: source, ticker, title, timestamp, sector, credibility weight.

- Test retrieval quality before adding more agent logic.

## Step 6 – Add the agent pipeline

- Analyst Agent: extract key events and supporting/contradicting evidence.

- Strategist Agent: convert evidence into an investment thesis.

- Decision Agent: output a clean, validated JSON record.

## Step 7 – Save every intermediate result

- Store retrieved chunks, agent outputs, final JSON, and evaluation metrics.

- Keep failure cases too; they are useful for the report and limitations section.

## Step 8 – Evaluate the system

- Measure directional accuracy at 5d and 20d.

- Compare all methods: random, sentiment, single-agent, and multi-agent RAG.

- Report coverage, average return by signal class, and confidence behavior.

## Step 9 – Build the Streamlit demo

- Page 1: selected news + generated signal.

- Page 2: retrieved evidence and reasoning path.

- Page 3: aggregate metrics and case studies.

## Step 10 – Add bonus features only if time remains

- Contrarian/disagreement detection.

- Sector-level or macro reasoning.

- Lightweight memory module based on historical catalyst success.

### Person 1 — Data & Retrieval Lead

Own the input side of the system.

Main responsibilities

- Build the news ingestion pipeline

- Collect and clean articles from your chosen news APIs/sources

- Standardize schema: title, source, published time, ticker/sector tags, URL, full text

- Handle deduplication and timestamp normalization

- Chunk documents and create embeddings

- Build the FAISS/Chroma index

- Implement source-aware retrieval and metadata filtering

Deliverables

- Clean news dataset

- Article preprocessing scripts

- Vector DB / retrieval pipeline

- Retrieval quality checks

Why this is fair
This role is technical and foundational. It includes a lot of engineering, data cleaning, and RAG infrastructure work.

### Person 2 — Agent & Reasoning Lead

Own the multi-agent intelligence layer.

Main responsibilities

- Design prompts and logic for the Analyst Agent, Strategist Agent, and Decision Agent

- Define agent handoff/state flow

- Build the JSON output format for investment ideas

- Add citation grounding rules

- Add confidence scoring logic

- Implement memory/disagreement detection only if time allows

Deliverables

- Agent prompts and orchestration code

- Structured output format

- Reasoning traces with citations

- Examples of generated data packets

Why this is fair
 This is the core GenAI contribution and likely the most conceptually difficult part.

### Person 3 — Evaluation & Product Lead

Own the output validation and interface.

Main responsibilities

- Build the evaluation pipeline using Yahoo Finance price data

- Compute 1-week and 1-month forward return labels

- Compare your system against baselines:

  - random baseline

  - simple sentiment baseline

- Define metrics: hit rate, average return, relative strength, maybe Sharpe-like metric

- Build the Streamlit dashboard

- Visualize signals, citations, and performance results

Deliverables

- Backtesting/evaluation notebook or scripts

- Baseline comparison report

- Final dashboard

- Tables/plots for final presentation

Why this is fair
 This combines modeling discipline, experimental design, and front-end presentation.

## Shared work so contribution stays equal

To make it feel truly balanced, add one shared responsibility for everyone:

### Everyone contributes to:

- final report writing

- experiment design decisions

- debugging integration

- presentation/demo

And require each of us to own:

- one major subsystem

- one written section of the report

- one demo/presentation section

That prevents one person from becoming “just the dashboard person” or “just the cleaning person.”

## Suggested report ownership

- Person 1: Data sources, ingestion, preprocessing, retrieval design

- Person 2: Multi-agent workflow, prompting, grounding, structured generation

- Person 3: Evaluation, baselines, dashboard, results interpretation

## Best workflow order

A practical dependency order is:

- Person 1 gets the data schema + retrieval working first

- Person 2 builds agents using a small sample dataset

- Person 3 prepares the evaluation framework and dashboard skeleton in parallel

- Then all 3 integrate and test together